EARTH SYSTEMS OBSERVATORY

Phase 4 — Version Roadmap

El Niño 2026 Cross-Domain Intelligence Engine

v4.0 → v4.9  |  10 Versions  |  5 Pillars

April 2026

Current: v3.0 (15,520 lines / 811 KB)

Target: v4.9 — Cross-domain El Niño thesis-ready platform

# Phase 4 Overview

Phase 4 transforms ESO from a geophysical monitoring dashboard into a cross-domain intelligence platform. The driving use case is the 2026 El Niño event (62–70% probability for H2 2026 per NOAA/ECMWF/WMO), which creates a perfect proving ground for multi-layer causal chain analysis that no other system can deliver.

## Five Pillars

1. API (New + Existing): Add 5 science-grade data sources (IRI/CPC ENSO, Copernicus Marine, NASA GIBS, NASA FIRMS, NOAA Coral Reef Watch). Replace synthetic/model data with authoritative live feeds.

2. Code Hygiene: Centralized fetch infrastructure (cachedFetch + AbortController), data versioning, inline style extraction, new eso-elnino.js module.

3. Product Improvements: El Niño cross-domain thesis engine with compound risk scoring, cascading causal chain visualization, ENSO forecast integration.

4. UI Improvements: Right Panel hero/secondary redesign, Deep Analysis consolidation (9 tabs → 5 presets), El Niño dashboard card, universal context header.

5. Cross-Domain Engine: Two new El Niño theses (Marine Heatwave Cascade + ENSO-Wildfire-Carbon), compound risk fusion formula, causal chain renderer.

## Architecture Impact

New source file: src/eso-elnino.js (El Niño engine, ~800–1200 lines). Build chain updated to 10-file build. New API endpoints integrated into eso-data.js fetch pipeline. UI changes in eso-ui.js + eso-style.css. No changes to thesis-a or thesis-b modules.

# v4.0 — Foundation: Fetch Infrastructure + Code Hygiene

Clean the plumbing before adding new water. This version establishes the centralized fetch pattern that all subsequent API integrations depend on.

### Scope

| Item | Description | Files Touched |
| --- | --- | --- |
| cachedFetch() utility | In-memory Map cache with TTL (5 min default), AbortController for request dedup, replaces scattered fetch patterns | eso-core.js |
| Data versioning | Add ESO_DATA_VERSION to localStorage. On version mismatch, clear stale caches and re-fetch. Prevents schema drift bugs. | eso-core.js |
| Centralized error/retry | Extract duplicated backoff logic into retryFetch() wrapper. Single config for backoff intervals [2,4,8,10] min. | eso-data.js |
| Inline style audit | Move any remaining inline styles from HTML/JS into eso-style.css. Verify no style= attributes in modular HTML. | eso-style.css, eso-ui.js |
| API health upgrade | Extend _apiHealthState to track response times + cache hit rate. Prep for new endpoints. | eso-data.js |

Output: Cleaner fetch pipeline, zero duplicate in-flight requests, data schema versioning.

Build: python3 src/build.py --both (9-file build, unchanged module count).

# v4.1 — NASA GIBS Satellite Tile Layer

Replace OpenStreetMap base tiles with actual satellite imagery. This is a visual game-changer that transforms the observatory's identity.

### Scope

| Item | Description | Files Touched |
| --- | --- | --- |
| NASA GIBS WMTS integration | Add MODIS_Terra_SurfaceReflectance_Bands (True Color) as a new base layer option. WMTS tile endpoint: gibs.earthdata.nasa.gov/wmts. Free, no API key. | eso-core.js |
| GIBS SST overlay | GHRSST_L4 (Sea Surface Temperature) as toggleable map overlay. Science-grade SST visualization replacing circle-based Open-Meteo grid. | eso-core.js, eso-style.css |
| Layer switcher UI | Base layer toggle: Street Map ¦ Satellite (GIBS). Overlay checkboxes for SST, Precipitation, Fires. Clean layer control panel. | eso-ui.js, eso-style.css |
| Tile attribution | Proper NASA GIBS + MODIS/VIIRS attribution in map corner per NASA usage requirements. | earth-observatory-modular.html |

Output: Observatory looks like a real satellite dashboard. SST visible as actual thermal tiles, not dots.

Dependencies: None — GIBS is open access, no key required.

# v4.2 — IRI/CPC ENSO + NOAA ONI Integration

Replace the synthetic ENSO computation with the world's authoritative ENSO forecast. This is the data backbone of every El Niño thesis.

### Scope

| Item | Description | Files Touched |
| --- | --- | --- |
| IRI/CPC ENSO forecast | Fetch official IRI/CPC consensus probabilities (weekly update). Returns Niño3.4 observation, El Niño/La Niña probability by quarter, consensus statement. Endpoint: iri.columbia.edu/~forecast/enso/iri_fcst.json. Fallback to existing physics model. | eso-data.js |
| NOAA ONI historical | Fetch Oceanic Niño Index time series (1950–present). Provides historical ENSO classification for backfill/trend analysis. Endpoint: iri.columbia.edu/~forecast/oni. | eso-data.js |
| ENSO status strip metric | New baseline item: ENSO badge showing Niño3.4 index + phase (El Niño/Neutral/La Niña) + probability gauge. Color-coded: warm red / neutral grey / cool blue. | eso-ui.js, eso-style.css |
| ENSO Risk Card | New card in Risk tab: "EL NIÑO 2026" with probability gauge (0–100%), quarterly breakdown, consensus statement, trend arrow. | eso-ui.js, eso-style.css |
| ENSO in API health | Register IRI/CPC and ONI endpoints in _apiHealthState. Show live/fallback status. | eso-data.js |

Output: ESO displays the official El Niño forecast with probability breakdowns. Authoritative, not synthetic.

Key decision: IRI/CPC provides a JSON endpoint — verify CORS compatibility or use image parsing as fallback.

# v4.3 — Copernicus Marine SST + Degree Heating Weeks

Upgrade ocean monitoring from Open-Meteo's weather-grade SST to Copernicus Marine's science-grade observations. Adds DHW — the key metric for coral bleaching.

### Scope

| Item | Description | Files Touched |
| --- | --- | --- |
| Copernicus Marine fetch | fetchCopernicusMarine() — high-res SST + DHW from marine-api.copernicus.eu. 7 sampling points (Niño3.4, Coral Triangle, Eastern Pacific). Fallback to existing fetchSSTGrid(). | eso-data.js |
| DHW metric | Degree Heating Weeks: accumulated thermal stress (DHW > 4 = bleaching likely, > 8 = mass mortality). New baseline strip item + color coding. | eso-ui.js, eso-style.css |
| Coral bleaching risk score | scoreCoralBleachingRisk() — combines DHW, SST anomaly, region vulnerability. 0–100 scale. Shown in Risk tab. | eso-data.js, eso-ui.js |
| SST source toggle | User can switch SST source: Open-Meteo (fast, lower res) vs Copernicus (slower, science-grade). Default: Copernicus with Open-Meteo fallback. | eso-ui.js |
| NOAA Coral Reef Watch | Fetch live DHW alerts from coralreefwatch.noaa.gov. Reef-region-level bleaching alerts. Complements Copernicus point data with regional coverage. | eso-data.js |

Output: ESO tracks coral bleaching risk in real-time. DHW is the metric marine biologists actually use.

API keys: Copernicus Marine requires free registration. NOAA CRW is open access.

# v4.4 — NASA FIRMS Fire Layer + El Niño Module Scaffold

Add live wildfire detection and create the new eso-elnino.js source module that will house the cross-domain engine.

### Scope

| Item | Description | Files Touched |
| --- | --- | --- |
| NASA FIRMS WMS layer | L.tileLayer.wms from firms.modaps.eosdis.nasa.gov. Layer: fires_viirs_snpp_24 (24h VIIRS hotspots). WMS tiles = zero JSON parsing, millions of fire points at no cost. | eso-core.js, eso-style.css |
| Fire weather index | Compute fire weather indicator from existing pressure + precipitation layers. Shown in status strip when ENSO = El Niño. | eso-data.js |
| eso-elnino.js scaffold | New source module. ElNinoFusion class with getCompoundRisk(region), analyzeElNinoCascade(region). Registers with ThesisFramework. Method stubs for v4.6–4.7. | eso-elnino.js (NEW) |
| Build chain update | build.py updated for 10-file build: stats→core→data→ui→thesis→thesis-a→thesis-b→elnino→html. | build.py |
| Smoke test | Verify all 10 modules load. Check FIRMS tiles render. Confirm ElNinoFusion registers without errors. | all files |

Output: Live wildfire map overlay. New eso-elnino.js module ready to receive thesis logic.

Build: 10-file build. Target: <17,000 lines combined.

# v4.5 — Right Panel Redesign + Deep Analysis Consolidation

The biggest UI update in Phase 4. Restructure both the Right Panel and the Deep Analysis overlay based on the UX studio audit.

### Scope

| Item | Description | Files Touched |
| --- | --- | --- |
| Right Panel hero/secondary grid | CSS grid: 60% hero + 40% secondary. New .rpanel-hero and .rpanel-secondary classes. Consistent card grammar across all 5 tabs. | eso-style.css, eso-ui.js |
| Tab hero content | Now: live snapshot. Risk: forecast calendar + El Niño card. Explore: top 3 correlations. History: multi-layer timeline. Analyze: quick presets. | eso-ui.js |
| "→ Deep Analysis" CTA | Universal call-to-action in each tab's secondary area. Opens Deep Analysis with tab context pre-loaded. | eso-ui.js, eso-style.css |
| Deep Analysis: 9 → 5 tabs | Consolidate: Stress ¦ Lag ¦ Spectral+Wavelet ¦ Phase Space+MI (Chaos) ¦ Chains+Planets+Novel (Cause). All functionality preserved. | eso-ui.js |
| Universal context header | New .da-context-header: region card + live metrics (Kp, EQ Risk, LOD, ENSO) + breadcrumb. | eso-ui.js, eso-style.css |
| El Niño dashboard card | Prominent card in Risk tab: ENSO probability gauge, DHW status, fire risk, compound score preview. | eso-ui.js, eso-style.css |

Output: Cleaner hierarchy. Users see what matters first. Deep Analysis feels like a focused workspace.

# v4.6 — Thesis C: El Niño Marine Heatwave Cascade

The first cross-domain thesis. Traces the causal chain from ENSO warming through marine heatwaves to coral bleaching and fishery collapse.

### Scope

| Item | Description | Files Touched |
| --- | --- | --- |
| Thesis C registration | Register in ThesisFramework: "El Niño 2026 — Marine Heatwave Cascade." Hypothesis: El Niño amplifies DHW beyond bleaching thresholds in Coral Triangle + Eastern Pacific. | eso-elnino.js |
| Causal chain definition | 5-link chain: ENSO → SST anomaly → Marine heatwave → Coral bleaching → Fishery collapse. Each link has live data source, threshold, confidence. | eso-elnino.js |
| Compound risk scorer | getCompoundRisk(): weighted fusion — ENSO prob (0.30), DHW (0.25), coral vuln (0.20), solar coupling (0.15), seismic stress (0.10). Returns 0–100. | eso-elnino.js |
| Cascade visualization | New panel in "Cause" tab: horizontal chain diagram with live status per link. Green/yellow/red per node. Click for detail. | eso-ui.js, eso-style.css |
| Evidence accumulator | Track cascade state over time. Log when links activate/deactivate. Cumulative evidence chart. | eso-elnino.js |
| Research design doc | Auto-generate methodology disclosure: sources, weights, confidence intervals, falsification criteria. | eso-elnino.js |

Output: ESO traces "El Niño forming → DHW rising → bleaching risk HIGH → fishery impact MODERATE" with live data at every link.

Falsification: If ENSO probability drops below 40% or DHW stays < 2 for 3 months during El Niño window, thesis not supported.

# v4.7 — Thesis D: ENSO-Wildfire-Carbon Chain

The second cross-domain thesis. Links El Niño drought patterns to wildfire risk and carbon emissions.

### Scope

| Item | Description | Files Touched |
| --- | --- | --- |
| Thesis D registration | Register: "El Niño 2026 — Wildfire-Carbon Cascade." Hypothesis: El Niño suppresses precipitation in SE Asia/Australia, amplifying fire risk and carbon release. | eso-elnino.js |
| Causal chain definition | 4-link chain: ENSO → Precipitation deficit → Fire weather amplification → Carbon pulse. Each link driven by live data. | eso-elnino.js |
| FIRMS region analysis | Count active fire hotspots in ENSO-sensitive regions (SE Asia, Australia, Amazon) from FIRMS WMS. Compare to historical baseline. | eso-elnino.js, eso-data.js |
| Precipitation deficit scoring | Use existing Open-Meteo layer. Compute rolling 30-day deficit vs climatological normal for ENSO-sensitive regions. | eso-data.js |
| Dual-thesis UI | Thesis selector in El Niño panel: toggle between Marine Heatwave (C) and Wildfire-Carbon (D). Shared ENSO backbone, different downstream chains. | eso-ui.js |

Output: Two parallel El Niño chains. One oceanic, one atmospheric. Same trigger, divergent cascades.

# v4.8 — Compound Risk Fusion + Ask ESO El Niño Intelligence

Wire thesis engines into main scoring and upgrade Ask ESO for cross-domain El Niño synthesis.

### Scope

| Item | Description | Files Touched |
| --- | --- | --- |
| Compound risk in scoreEarthquake() | Add ENSO compound risk as Factor 5 in main EQ risk scoring. Weight: 5–10%. El Niño modifies seismicity via LOD/pressure coupling. | eso-data.js |
| Risk tab compound gauge | New compound gauge combining all active thesis scores. Shows which chains are elevated. Ring/radial visualization. | eso-ui.js, eso-style.css |
| Ask ESO El Niño mode | When ENSO = El Niño, Ask ESO auto-includes cross-domain context. "What's happening with El Niño?" triggers cascade summary. | eso-ui.js |
| SITREP El Niño section | Auto-add El Niño section to SITREP when ENSO ≠ Neutral. Includes: probability, DHW, fire risk, compound score, active chains. | eso-ui.js |
| Forecast calendar ENSO | ENSO-aware annotations on 30-day forecast. Mark elevated compound risk periods. | eso-ui.js |

Output: El Niño intelligence woven into every surface — risk scores, Ask ESO, SITREP, forecast calendar.

# v4.9 — Polish, Backfill Scripts + Release

Final integration, historical backfill, documentation, and v4.0 release snapshot.

### Scope

| Item | Description | Files Touched |
| --- | --- | --- |
| El Niño backfill script | backfill-elnino.py: Fetch historical ENSO events (1950–present), match with DHW, fire, seismic records. Output: elnino-backfill.json. | research/elnino/ (NEW) |
| Historical validation | Load backfill into Thesis C/D. Validate against past El Niño events (1997–98, 2015–16, 2023–24). Calibrate weights. | eso-elnino.js |
| Research document | "El Niño 2026 — Cross-Domain Thesis Design" doc. Methodology, sources, scoring, falsification, historical validation. | docs/ |
| Full regression test | Manual pass: all features (Thesis A/B, seismic, space weather, tsunami, Ask ESO, Deep Analysis) still work. | all files |
| Release snapshot | Copy to releases/v4.0/. Update VERSIONS.md. Git tag. Push to GitHub Pages. | releases/, VERSIONS.md |
| Performance audit | Load time < 5s on 3G. Total API calls on init < 15. No memory leaks from fetch cache. | all files |

Output: v4.0 released. El Niño thesis engine validated against history. Ready for live H2 2026 monitoring.

# Future Phases — Ideas Pipeline

Items deferred from Phase 4 scope. Organized by potential phase.

## Phase 4.5 (Near-Term Extensions)

### Additional APIs

NordAPI as fallback aggregator for Kp/earthquake feeds (free, no key). GLORYS Reanalysis for subsurface ocean temperature (El Niño precursor detection). GCOM-W AMSR microwave SST (cloud-penetrating, better than IR-based SST). SMAP Soil Moisture (drought precursor for wildfire thesis). CYGNSS ocean wind speed (trade wind monitoring).

### Additional Theses

Thesis E: Solar-ENSO Coupling — Live solar wind → trade wind suppression → El Niño amplification. Uses NordAPI Kp + DSCOVR + wind shear data. Speculative but testable.

Thesis F: Tidal-ENSO Beat — Spring tide amplification of ENSO coastal surges. Leverages Thesis B lunar engine + GLORYS subsurface data.

Thesis G: ENSO → Drought → Food Security → Migration — Atmospheric pressure + precipitation deficit → crop yield loss → refugee flows. Requires HIA agriculture data bridge.

### Product Extensions

Drag-to-analyze: drag a map region into Deep Analysis for instant scoped analysis. Educational scenario mode: "What happens during a Super El Niño?" auto-walkthrough. Population density overlay (NASA GPW) for human exposure estimates. Map view export to PNG/SVG (html2canvas).

## Phase 5.0 (Major Platform Evolution)

### Architecture

Service worker for offline mode + CORS fallback proxy. CSP security headers. Unit test suite for scoring/statistical functions. Central StateManager class to replace URL-hash state coupling. Session recording/playback for reproducible analysis.

### AI/ML Integration

Pangu-Weather ENSO forecast (Huawei, 10-day 97% ECMWF accuracy). GraphCast (Google DeepMind) for live wind/SST upgrades. ConvLSTM-XT spatial-temporal ENSO precursor model. O-CNOP + DL perturbation analysis for spring predictability barrier. These require server-side inference or external APIs.

### Platform APIs

Copernicus openEO for cloud-scale satellite processing. Ekagni satellite change detection. Prithvi-EO foundation model for AI anomaly detection. Clay/TerraMind cross-modal EO models. USGS RealTimeSeismic for induced seismicity linking. Digital Twins APIs for 3D vulnerability simulation.

### UX Redesign

Full mode system: Explore / Monitor / Analyze / Forecast as distinct interaction modes. Mobile-responsive layouts. ESO-HIA shared region/context objects. Comparison workflows across live/historical views. Standardized uncertainty and confidence encoding across all visualizations.

### Cross-Domain Thesis Maturity

Multi-modal precursor fusion (Solar + Seismic + Tidal + Cosmic Rays + Subsurface heat → custom El Niño probability). HIA vulnerability bridge: live geophysical signals × human vulnerability × causal elasticity chains. Geopolitical cascade modeling: coral → fishery → grain price → refugee flows. SEI (Super El Niño Index) multi-region correlation tree.

# Version Summary

| Version | Name | Pillar Focus | Key Deliverable |
| --- | --- | --- | --- |
| v4.0 | Fetch Infrastructure + Code Hygiene | Code Hygiene | cachedFetch, data versioning |
| v4.1 | NASA GIBS Satellite Tiles | API | Satellite imagery base layer |
| v4.2 | IRI/CPC ENSO + NOAA ONI | API + Product | Official El Niño forecast |
| v4.3 | Copernicus Marine + Coral Reef Watch | API + Product | DHW + bleaching risk |
| v4.4 | NASA FIRMS + El Niño Module | API + Code | Fire layer + eso-elnino.js |
| v4.5 | Right Panel + Deep Analysis Redesign | UI | Hero/secondary grid, 5 presets |
| v4.6 | Thesis C: Marine Heatwave Cascade | Cross-Domain | 5-link causal chain |
| v4.7 | Thesis D: ENSO-Wildfire-Carbon | Cross-Domain | 4-link fire/carbon chain |
| v4.8 | Compound Risk + Ask ESO Intelligence | Product + UI | Cross-domain synthesis |
| v4.9 | Polish, Backfill + Release | All | v4.0 release snapshot |

## Success Criteria for Phase 4

1. ESO displays authoritative IRI/CPC El Niño probability with live data at every link in both thesis chains.

2. Two cross-domain theses (Marine Heatwave + Wildfire-Carbon) running simultaneously with compound risk scoring.

3. Historical validation against past El Niño events shows scoring calibration within expected ranges.

4. Right Panel redesign reduces cognitive load — clear hero metrics, consistent card grammar, obvious Deep Analysis pathway.

5. All existing functionality (Thesis A/B, seismic, space weather, tsunami) unbroken by new code.

6. Performance: < 5s load on broadband, < 15 API calls on init, no memory leaks from fetch cache.

# Appendix A: Deferred Items Registry

Every suggestion from the research documents that was reviewed and intentionally deferred from Phase 4, with the reasoning for deferral and the target phase where it belongs.

## Deferred APIs

| Deferred Item | Source | Why Deferred | Target |
| --- | --- | --- | --- |
| NordAPI (Kp + earthquakes) | API (apr13th) | Already have direct NOAA SWPC + USGS FDSNWS feeds which are more authoritative. NordAPI is a useful fallback aggregator but not a primary source upgrade. Revisit if NOAA reliability becomes an issue. | v4.5 |
| Copernicus openEO cloud processing | API (apr13th) | Requires server-side job orchestration. Current single-HTML architecture cannot submit and poll async cloud jobs. Needs a backend proxy or serverless function layer. | v5.0 |
| Ekagni Satellite (SAR/optical 1m) | API (apr13th) | API is commercial/beta. Not yet publicly stable for unauthenticated browser-based access. High value for deforestation/ice melt change detection once available. | v5.0 |
| eoAPI (raster/vector EO stack) | API (apr13th) | Custom region processing requires server-side STAC queries. Not compatible with client-side-only architecture. | v5.0 |
| USGS RealTimeSeismic (induced) | API (apr13th) | Requires HIA geosphere bridge for fracking/industrial linkage. Dependent on HIA integration which is a separate project. | v5.0 |
| Prithvi-EO FM (geospatial AI) | API (apr13th) | Foundation model inference requires GPU backend. No public REST API for browser consumption yet. Watch for Hugging Face hosted inference endpoint. | v5.0 |
| Clay/TerraMind (cross-modal EO) | API (apr13th) | Research-stage model. No production API. Similar to Prithvi-EO — needs hosted inference. | v5.0 |
| Digital Twins APIs (3D Earth) | API (apr13th) | Real-time 3D rendering requires WebGL/Three.js integration and significant UI rework. Interesting for vulnerability simulation but not core to El Niño thesis. | v5.0 |
| GLORYS Reanalysis (subsurface) | El Niño data | Bulk data download (NetCDF), not a live JSON API. Excellent for El Niño precursor detection in backfill scripts but cannot be fetched live in browser. | v4.5 |
| GCOM-W AMSR (microwave SST) | El Niño data | JAXA endpoint requires registration + specialized data format parsing. Cloud-penetrating SST is valuable but Copernicus Marine covers the immediate need. | v4.5 |
| SMAP Soil Moisture (NASA) | El Niño data | Bulk download (HDF5). Drought precursor data for wildfire thesis, but requires server-side data pipeline. Not browser-fetchable. | v5.0 |
| CYGNSS ocean wind speed | El Niño data | NASA PO.DAAC data requires Earth Data Login auth. Trade wind monitoring is scientifically relevant but auth barrier blocks browser integration. | v5.0 |
| ICESat-2 sea ice freeboard | El Niño data | Specialized polar dataset. Not directly relevant to El Niño thesis chain (tropical focus). Better suited for a separate cryosphere module. | v5.0 |

## Deferred Code & Architecture

| Deferred Item | Source | Why Deferred | Target |
| --- | --- | --- | --- |
| Observatory class / StateManager | api_review (Gemini) | Major architectural rewrite that would destabilize the entire codebase. Current pattern (URL hash state + scattered fetch) works reliably. Risk/reward ratio too high for a single phase. | v5.0 |
| Vega-Lite chart integration | api_review (Gemini) | Adds a heavy dependency (~400KB) for charts that Canvas already handles well. Would require rewriting all existing chart renderers. Unnecessary complexity. | v5.0 |
| Service worker (offline/CORS) | ESO roadmap | Useful for offline mode and CORS proxy, but adds caching complexity on top of the new cachedFetch layer. Better to stabilize the fetch infrastructure first (v4.0) then layer this on top. | v5.0 |
| CSP security headers | ESO roadmap | Requires careful audit of all inline scripts and eval() usage. May break dynamic chart generation. Low urgency for a research tool, but important for production hardening. | v5.0 |
| Unit test suite (Jest) | ESO roadmap | Valuable but requires build toolchain changes (npm/jest setup). Current manual test approach works. Prioritize after the codebase stabilizes post-Phase 4. | v5.0 |
| Session recording/playback | ESO roadmap | Cool feature for reproducible analysis, but significant implementation effort. Not required for El Niño thesis proving ground. | v5.0 |

## Deferred Product Features

| Deferred Item | Source | Why Deferred | Target |
| --- | --- | --- | --- |
| AI-powered anomaly detection | API (apr13th) | Requires external ML inference (Prithvi-EO or similar). No suitable public REST API for browser-side anomaly detection on satellite time series yet. | v5.0 |
| SEI (Super El Niño Index) | El Niño data | Multi-region correlation tree (Niño1+2/3/3.4/4 + extratropical). Excellent research tool but requires the ENSO baseline (v4.2) to be established first, then historical validation. | v4.5 |
| ConvLSTM-XT ENSO precursors | El Niño data | Research model (arXiv). Would need Python inference pipeline or hosted endpoint. High value for custom ENSO probability but not available as a live API. | v5.0 |
| O-CNOP + DL perturbation | El Niño data | Nature paper method for spring predictability barrier. Requires custom model training/inference. Research infrastructure, not dashboard integration. | v5.0 |
| Pangu-Weather ENSO forecast | El Niño data | Huawei AI weather model. The fictional pangu-weather-api.huawei.com endpoint does not exist — model must be self-hosted. Watch for official API release. | v5.0 |
| GraphCast (Google DeepMind) | El Niño data | Similar to Pangu — no public prediction API. Model weights available on GitHub but requires GPU inference. Revisit when cloud-hosted endpoints emerge. | v5.0 |
| Full HIA integration bridge | UX/UI audit | Human Impact Atlas is a separate project. Building hooks in v4.6-4.7 causal chains, but full ESO-HIA shared context requires aligned data models across both products. | v5.0 |
| Map view export (PNG/SVG) | ESO roadmap | Requires html2canvas or similar library. Nice-to-have for reports but not critical for thesis research. Low priority. | v4.5 |
| Educational scenario mode | ESO roadmap | Auto-layer activation for "What happens during El Niño?" walkthrough. Great for onboarding but requires the El Niño engine (v4.4-4.7) to be complete first. | v4.5 |
| Population density overlay | ESO roadmap | NASA GPW data for human exposure estimates. Useful for risk context but not required for geophysical thesis chains. | v4.5 |
| Real IGS TEC maps (NASA/JPL) | ESO roadmap | Ionospheric total electron content. 1-day data latency. Relevant for solar-ionospheric coupling but not for El Niño thesis focus. | v5.0 |
| Auroral oval (NOAA Ovation) | ESO roadmap | Visual enhancement for space weather. Not relevant to El Niño thesis chain. Purely aesthetic addition. | v5.0 |

## Deferred UI/UX

| Deferred Item | Source | Why Deferred | Target |
| --- | --- | --- | --- |
| Full mode system (Explore/Monitor/Analyze/Forecast) | UX/UI audit | Fundamental interaction redesign. Requires rethinking all navigation patterns. Too risky to combine with API + thesis work in the same phase. Better as the anchor of v5.0. | v5.0 |
| Drag-to-analyze (map → Deep) | Deep Analysis crit | Complex interaction requiring drag event handling, region serialization, and Deep Analysis pre-loading. Needs the v4.5 right panel foundation first. | v4.5 |
| Mobile collapse patterns | UX/UI audit | Audience is desktop researchers. Mobile optimization is valuable for accessibility but low priority vs. thesis engine capabilities. | v5.0 |
| Standardized uncertainty encoding | UX/UI audit | Consistent confidence intervals, model-vs-live badges, uncertainty ribbons across all charts. Important for credibility but requires a design system pass. | v4.5 |
| Comparison workflows (live vs history) | UX/UI audit | Side-by-side live and historical view comparison. Requires timeline synchronization and dual-chart rendering. Complex UI work. | v5.0 |
| Shared ESO-HIA region context | UX/UI audit | Both products need to understand the same region objects. Requires aligned data models and a shared context API. Dependent on HIA maturity. | v5.0 |
| Color-blind safe indicators (verify) | ESO roadmap | Partially implemented. Needs verification pass for shapes/patterns on depth, Kp, risk indicators. Quick fix but not blocking. | v4.5 |

## Deferred Theses & Research

| Deferred Item | Source | Why Deferred | Target |
| --- | --- | --- | --- |
| Thesis E: Solar-ENSO Coupling | El Niño data | Solar wind → trade wind suppression → El Niño amplification. Scientifically interesting but the causal linkage is speculative. Needs a formal research design document before implementation. | v4.5 |
| Thesis F: Tidal-ENSO Beat | El Niño data | Spring tide amplification of ENSO coastal surges. Leverages Thesis B lunar engine, but Thesis B itself showed null for tidal triggering. Extending to ENSO needs careful justification. | v4.5 |
| Thesis G: Drought → Food Security → Migration | El Niño data | Requires socioeconomic data (crop yields, food prices, refugee flows) not available via current API infrastructure. Needs HIA integration for actor attribution. | v5.0 |
| Cosmic Rays → Cloud → SST | El Niño data | GCR flux → low cloud formation → radiative forcing → El Niño persistence. Physics outlier hypothesis. Requires NMDB neutron monitor data + Copernicus cloud data. Scientifically controversial. | v5.0 |
| Ozone-ENSO-QBO coupling | El Niño data | Polar vortex weakening → ozone loss → UV → phytoplankton crash. Requires ozone datasets + QBO phase data not currently in ESO. Stratospheric-ocean link is real but complex. | v5.0 |
| Multi-modal precursor fusion | El Niño data | Fusing 7+ layers (solar/seismic/tidal/cosmic/subsurface/etc.) into custom El Niño probability. The ultimate goal but requires all individual layers to be validated first. | v5.0 |